AI-Powered Aircraft Health & Efficiency System

Software Test Plan & Test Cases

# 1. Software Test Plan

This test plan covers the verification of the AeroTwin system, which comprises a twelve-page React frontend, a FastAPI backend, and two integrated machine-learning models (an LSTM for Remaining Useful Life prediction and an Isolation Forest for anomaly detection). Each screen and key API endpoint is treated as a testable module. The estimated effort is approximately half a day per screen or report.

The table below lists the modules to be tested, the responsible test engineer, and the testing schedule.

| S.No | Module / Screen | Test Engineer | Start | End |
| --- | --- | --- | --- | --- |
| 1 | Home / Fleet Command Center | Areeba | Week 3 | Week 3 |
| 2 | Fleet Overview (44 aircraft) | Ruhab | Week 3 | Week 3 |
| 3 | Pakistan Fleet Digital Twin | Rayyan | Week 3 | Week 4 |
| 4 | Live Dashboard | Rayyan | Week 4 | Week 4 |
| 5 | Maintenance Portal | Areeba | Week 4 | Week 4 |
| 6 | Flight Simulator | Kamal | Week 4 | Week 4 |
| 7 | Mission Logs | Ruhab | Week 4 | Week 4 |
| 8 | CO2 ESG Dashboard | Rayyan | Week 4 | Week 4 |
| 9 | Predictive Maintenance Calendar | Kamal | Week 4 | Week 4 |
| 10 | Anomaly Alert Feed | Kamal | Week 4 | Week 4 |
| 11 | Route Efficiency Analyzer | Rayyan | Week 4 | Week 4 |
| 12 | Digital Twin Comparison | Rayyan | Week 4 | Week 4 |
| 13 | Backend API endpoints | Rayyan | Week 2 | Week 3 |
| 14 | ML model integration (LSTM + IForest) | Kamal | Week 2 | Week 3 |

# 2. Test Cases

The following test cases verify the functional behaviour of each module and API endpoint. Each case lists the steps, input data, expected result, actual result, and pass/fail status.

TC-01  |  Module: Pakistan Fleet

Test Case Description: Verify older aircraft returns lower RUL and higher risk

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Open Pakistan page 2. Select AirSial 3. Select AP-BOA | Tail = AP-BOA (38,756 cycles) | RUL < 40 cycles; Risk = Moderate/High; map centers on aircraft | RUL ~38, Risk Moderate | Pass |

TC-02  |  Module: Pakistan Fleet

Test Case Description: Verify newest aircraft returns high RUL and Low risk

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Select PIA 2. Select AP-BOM | Tail = AP-BOM (6,667 cycles) | RUL > 100 cycles; Risk = Low | RUL ~120, Risk Low | Pass |

TC-03  |  Module: Fleet Overview

Test Case Description: Verify PIA airline filter shows correct count

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Open Fleet page 2. Click PIA filter | Filter = PIA | 18 aircraft cards displayed | 18 cards | Pass |

TC-04  |  Module: Fleet Overview

Test Case Description: Verify FlyJinnah filter shows correct count

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Click FlyJinnah filter | Filter = FlyJinnah | 8 aircraft cards displayed | 8 cards | Pass |

TC-05  |  Module: Home

Test Case Description: Verify fleet health index and weather load

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Open Home page | None (auto-load) | Fleet Health Index shows a value; weather shows KHI, LHE, ISB, PEW | Index + 4 airports shown | Pass |

TC-06  |  Module: Maintenance

Test Case Description: Verify logging maintenance resets aircraft health

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Open Maintenance 2. Select aircraft 3. Log maintenance 4. Submit | Component = Engine 1; Type = Inspection | Health resets to 100; record appears in history | Health 100, record added | Pass |

TC-07  |  Module: Flight Simulator

Test Case Description: Verify simulation returns fuel, CO2, distance, time

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Open Simulator 2. Set KHI to LHE 3. Run | Dep=KHI, Arr=LHE, Age=10yr | Returns fuel (L), CO2 (kg), distance, flight time | All values returned | Pass |

TC-08  |  Module: Weather API

Test Case Description: Verify weather endpoint returns four airports

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. GET /api/weather | None | JSON with KHI, LHE, ISB, PEW temps and wind | 4 airports returned | Pass |

TC-09  |  Module: Anomaly Feed

Test Case Description: Verify anomalous aircraft are flagged

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Open Anomalies page | Aircraft with anomaly_flag=1 | Aircraft appears in anomaly feed with score | Flagged correctly | Pass |

TC-10  |  Module: Analyze API

Test Case Description: Verify analysis endpoint returns prediction payload

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. GET /api/pak_analyze/AP-BMM | Tail = AP-BMM | HTTP 200 with RUL, health, risk, SHAP values | 200 with full payload | Pass |

TC-11  |  Module: Route API

Test Case Description: Verify missing GPS route is handled gracefully

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. GET /api/pak_route/{tail} with no GPS | Tail with no route points | HTTP 404 handled; UI shows aircraft at default position without crash | 404 handled gracefully | Pass |

TC-12  |  Module: CO2 Dashboard

Test Case Description: Verify emissions aggregate per airline

| Steps | Input Data | Expected Result | Actual Result | P/F |
| --- | --- | --- | --- | --- |
| 1. Open CO2 page | None | Total fleet CO2 and per-airline breakdown displayed | Values displayed | Pass |

Summary: All 12 documented test cases passed. The system correctly produces age-correlated RUL predictions, handles missing live data gracefully, and renders all analytical views from real backend data.